Project NOVA Architecture Review Report

Backlog Dependency Analysis

---

| Field | Value |
| --- | --- |
| **Document ID** | NOVA-ARR-002 |
| **Version** | 1.0 |
| **Status** | `APPROVED` |
| **Author** | Antigravity (Lead Software Engineering Agent) |
| **Reviewer** | ChatGPT (Chief Architect) |
| **Approved By** | Praveen (Project Founder) |
| **Created** | 2026-06-28 |

---

Executive Summary

This document provides a mathematical verification of the dependencies declared in `NOVA-ENG-002_Engineering_Backlog.md`. It maps the Epic-level flow and the Task-level Critical Path to ensure that the 12 Sprints across the 4 Phases contain zero circular dependencies and zero chronological conflicts. The backlog is certified Implementation-Ready.

---

1. Epic-Level Dependency Graph

The following graph maps the flow of Epics. Phase 1 (Platform Foundation) acts as the absolute blocker for all subsequent phases.

graph TD
    %% Phase 1
    subgraph Phase 1: Platform Foundation
        E1[Epic 1: Engineering Governance] --> E2[Epic 2: Core Frameworks]
        E2 --> E3[Epic 3: System Infrastructure]
    end

    %% Phase 2
    subgraph Phase 2: Platform Capabilities
        E3 --> E4[Epic 4: Native Capabilities]
    end

    %% Phase 3
    subgraph Phase 3: Intelligence
        E4 --> E5[Epic 5: Cognitive Engines]
    end

    %% Phase 4
    subgraph Phase 4: Applications
        E5 --> E6[Epic 6: Presentation Layer]
    end
    
    style E1 fill:#003366,stroke:#333,stroke-width:2px,color:#fff
    style E2 fill:#003366,stroke:#333,stroke-width:2px,color:#fff
    style E3 fill:#003366,stroke:#333,stroke-width:2px,color:#fff
    style E4 fill:#005c99,stroke:#333,stroke-width:2px,color:#fff
    style E5 fill:#0086b3,stroke:#333,stroke-width:2px,color:#fff
    style E6 fill:#00ace6,stroke:#333,stroke-width:2px,color:#fff

Analysis Outcome: The Epic flow is strictly linear and cascading. There are no circular dependencies between phases.

---

2. Task-Level Critical Path Analysis

The critical path determines the longest sequence of dependent tasks. A delay in any critical path task will delay the entire platform launch.

graph TD
    TSK101[TSK-101: Repository Spec] --> TSK102[TSK-102: Tech Stack]
    TSK102 --> TSK103[TSK-103: Capability Base]
    
    TSK103 --> TSK104[TSK-104: Provider Layer]
    TSK103 --> TSK105[TSK-105: Plugin Registry]
    
    TSK105 --> TSK107[TSK-107: Permissions]
    
    TSK107 -.-> TSK201[TSK-201: Desktop Cap]
    TSK201 -.-> TSK202[TSK-202: Vision Cap]
    TSK202 -.-> TSK301[TSK-301: Context Engine]
    TSK301 -.-> TSK302[TSK-302: Reasoning Planner]
    TSK302 -.-> TSK402[TSK-402: Desktop GUI]
    
    style TSK101 fill:#cc0000,stroke:#333,color:#fff
    style TSK102 fill:#cc0000,stroke:#333,color:#fff
    style TSK103 fill:#cc0000,stroke:#333,color:#fff
    style TSK105 fill:#cc0000,stroke:#333,color:#fff
    style TSK107 fill:#cc0000,stroke:#333,color:#fff
    style TSK201 fill:#cc0000,stroke:#333,color:#fff
    style TSK202 fill:#cc0000,stroke:#333,color:#fff
    style TSK301 fill:#cc0000,stroke:#333,color:#fff
    style TSK302 fill:#cc0000,stroke:#333,color:#fff
    style TSK402 fill:#cc0000,stroke:#333,color:#fff

(Nodes in RED indicate the absolute Critical Path.)

Critical Bottlenecks Identified

TSK-105 (Plugin Registry): Until the registry is capable of dynamically loading JSON manifests and Python modules, no Capability can be registered.

TSK-107 (Permission Framework): The desktop and browser capabilities must not be implemented until the Permission Sandbox is complete to prevent security bypasses.

TSK-302 (Primary Reasoning Planner): No presentation layer (GUI/CLI) can function without the Planner orchestrating the underlying capabilities.

---

3. Risk Assessment

| Risk Vector | Likelihood | Impact | Mitigation Strategy in Backlog |
| --- | --- | --- | --- |
| **Capability Sprawl** | High | High | TSK-103 enforces a rigid Abstract Base Class interface that all capabilities must inherit. |
| **Unsandboxed Execution** | Low | Critical | TSK-107 explicitly blocks OS-level execution for Capabilities lacking metadata permission grants. |
| **Event Bus Thrashing** | Medium | Medium | TSK-108 enforces dead-letter queuing and asynchronous isolation for heavy event loads. |
| **Provider Vendor Lock-in** | High | High | TSK-104 abstracts AI backends (LLM, Vision, Voice) behind the Provider interface, preventing concrete SDK leakage. |

---

4. Verification Checklist

[x] Zero Circular Dependencies: Verified. No task requires a downstream dependency to complete.

[x] Chronological Sanity: Verified. Sprints 1-4 perfectly encapsulate Phase 1 before Phase 2 (Sprints 5-7) begins.

[x] Completeness: Verified. All 18 requested domains map to at least one distinct task.

[x] Implementation Readiness: Verified. Every task has explicit Acceptance Criteria defined.

5. Conclusion

The `NOVA-ENG-002` backlog is structurally sound and cleared for execution. Implementation may proceed immediately with Sprint 1 (Epic 1: Engineering Governance).