Official Engineering Backlog

Project NOVA Master Planning & Sprint Backlog

---

| Field | Value |
| --- | --- |
| **Document ID** | NOVA-ENG-002 |
| **Version** | 1.0 |
| **Status** | `APPROVED` |
| **Author** | Antigravity (Lead Software Engineering Agent) |
| **Reviewer** | ChatGPT (Chief Architect) |
| **Approved By** | Praveen (Project Founder) |
| **Created** | 2026-06-28 |

---

Executive Summary

This document is the single source of truth for all future engineering implementation. It maps the Project NOVA architectural blueprints into a structured, executable 4-Phase agile backlog. Every task defines rigid dependencies and acceptance criteria to ensure the orchestration Kernel, security boundaries, and cognitive engines are constructed deterministically.

---

Phase 1: Platform Foundation

Focus: Establishing the orchestration kernel, core abstractions, and strict security perimeters before any AI models or external OS integrations are permitted.

Epic 1: Engineering Governance

Establishing the rules of engagement for the engineering team.

Task ID: `TSK-101`

Title: Establish Official Repository Specification

Description: Draft and approve NOVA-REP-002 defining the exact Python module boundaries, `01_Source/` directory policing, and plugin storage locations.

Dependencies: None

Priority: CRITICAL

Estimated Complexity: Low (Documentation)

Acceptance Criteria: `NOVA-REP-002` compiled to PDF and merged into `ARCHITECTURE_STATUS.md`.

Status: `TODO`

Suggested Sprint: Sprint 1

Task ID: `TSK-102`

Title: Establish Technology Stack Specification

Description: Draft and approve NOVA-TECH-001 locking in Python 3.12, Pytest, Pydantic, and all Provider choices (Vector DBs, Whisper, Tesseract) with justifications.

Dependencies: `TSK-101`

Priority: CRITICAL

Estimated Complexity: Medium (Research & Documentation)

Acceptance Criteria: `NOVA-TECH-001` compiled and merged.

Status: `TODO`

Suggested Sprint: Sprint 1

Epic 2: Core Frameworks Implementation

Building the abstract interfaces that govern system execution.

Task ID: `TSK-103`

Title: Implement Capability Framework Base Models

Description: Code the `ICapability` abstract base class and `CapabilityMetadata` pydantic schemas. Define the standard `start()`, `execute()`, `stop()` lifecycle.

Dependencies: Kernel Bootstrap (Completed)

Priority: HIGH

Estimated Complexity: Medium

Acceptance Criteria: Base classes exist in `nova.core.capabilities`. Pytest passes for schema validation.

Status: `TODO`

Suggested Sprint: Sprint 2

Task ID: `TSK-104`

Title: Implement Provider Abstraction Layer (PAL)

Description: Code the generic interfaces for `ILLMProvider`, `IVisionProvider`, and `IVoiceProvider` to ensure hot-swappable AI backends.

Dependencies: `TSK-103`

Priority: HIGH

Estimated Complexity: Medium

Acceptance Criteria: Abstract base classes defined in `nova.core.providers` with zero concrete dependencies (no OpenAI/Anthropic SDKs imported).

Status: `TODO`

Suggested Sprint: Sprint 2

Task ID: `TSK-105`

Title: Implement Plugin Discovery & Manifest System

Description: Build the `PluginRegistry` to safely scan `.json` manifests in the `plugins/` directory, verifying cryptosignatures before loading Python modules into memory.

Dependencies: `TSK-103`

Priority: HIGH

Estimated Complexity: High

Acceptance Criteria: System successfully discovers and instantiates a mock "Hello World" plugin dynamically.

Status: `TODO`

Suggested Sprint: Sprint 2

Epic 3: System Infrastructure & Security

Fortifying the execution pipeline.

Task ID: `TSK-106`

Title: Implement Configuration & Secrets Manager

Description: Extend the configuration loader to securely read API keys (OpenAI, etc.) from isolated `.env` vaults and inject them only into authorized Providers.

Dependencies: `TSK-102`

Priority: HIGH

Estimated Complexity: Medium

Acceptance Criteria: Keys are injected securely without ever being written to standard output logs.

Status: `TODO`

Suggested Sprint: Sprint 3

Task ID: `TSK-107`

Title: Implement Permission & Sandbox Framework

Description: Build the `PermissionManager`. Intercept all requests from Capabilities to the OS, ensuring the `ExecutionToken` has the required scopes (e.g., `fs.read`, `process.spawn`).

Dependencies: `TSK-105`

Priority: CRITICAL

Estimated Complexity: High

Acceptance Criteria: A mock malicious plugin attempting to access `C:\Windows` throws a `PermissionDeniedError` and is forcibly unloaded.

Status: `TODO`

Suggested Sprint: Sprint 3

Task ID: `TSK-108`

Title: Implement Global Event Framework

Description: Expand the Kernel's `AsyncioEventBus` to handle multi-threaded asynchronous publishing, dead-letter queuing, and strict schema validation for cross-capability communication.

Dependencies: Kernel Bootstrap (Completed)

Priority: HIGH

Estimated Complexity: High

Acceptance Criteria: Event bus routes 10,000 simulated events per second without memory leaks.

Status: `TODO`

Suggested Sprint: Sprint 3

Task ID: `TSK-109`

Title: CI/CD & Platform Review Integration

Description: Establish GitHub Actions / local CI pipelines enforcing `flake8`, `black`, `mypy`, and 90% test coverage before any merge to main. Write developer onboarding docs.

Dependencies: All Sprint 3 tasks.

Priority: MEDIUM

Estimated Complexity: Medium

Acceptance Criteria: CI pipeline triggers successfully on mock PR.

Status: `TODO`

Suggested Sprint: Sprint 4

---

Phase 2: Platform Capabilities

Focus: Bridging NOVA into the physical OS environment through strictly sandboxed, single-responsibility capabilities.

Epic 4: Native Capabilities

Task ID: `TSK-201`

Title: Implement Desktop Automation Capability

Description: Code the concrete implementation of `ICapability` wrapping PyAutoGUI and OS-level window management APIs (Windows User32).

Dependencies: `TSK-103`, `TSK-107`

Priority: HIGH

Estimated Complexity: High

Acceptance Criteria: NOVA can programmatically locate and focus a specific window, and dispatch a mock mouse click.

Status: `TODO`

Suggested Sprint: Sprint 5

Task ID: `TSK-202`

Title: Implement Vision & Screen Understanding Capability

Description: Code the screenshot buffering mechanism and OCR/Bounding Box extraction.

Dependencies: `TSK-201`

Priority: HIGH

Estimated Complexity: Very High

Acceptance Criteria: Takes a screenshot, extracts UI elements to a structured JSON tree without invoking LLM logic.

Status: `TODO`

Suggested Sprint: Sprint 5

Task ID: `TSK-203`

Title: Implement Browser Automation Capability

Description: Code the concrete wrapper around Playwright for DOM parsing, DOM manipulation, and JavaScript injection.

Dependencies: `TSK-103`

Priority: HIGH

Estimated Complexity: High

Acceptance Criteria: Boot a headless Chromium instance, navigate to a URL, and extract the accessibility tree.

Status: `TODO`

Suggested Sprint: Sprint 6

Task ID: `TSK-204`

Title: Implement Voice Processing Capability

Description: Code the STT (Speech-to-Text) microphone listener buffer, VAD (Voice Activity Detection), and TTS playback queue.

Dependencies: `TSK-104`

Priority: MEDIUM

Estimated Complexity: High

Acceptance Criteria: Successfully records 5 seconds of local audio, detects silence, and converts text to synthesized speech output.

Status: `TODO`

Suggested Sprint: Sprint 6

Task ID: `TSK-205`

Title: Implement Persistent Memory Capability

Description: Initialize SQLite (Semantic metadata) and local VectorDB (embeddings). Implement chunking and retrieval interfaces.

Dependencies: `TSK-104`

Priority: HIGH

Estimated Complexity: High

Acceptance Criteria: Successfully stores a text string as an embedding and retrieves it via cosine similarity search.

Status: `TODO`

Suggested Sprint: Sprint 7

Task ID: `TSK-206`

Title: Implement Workflow Capability

Description: Implement multi-step Macro recording and playback mechanism (triggering sequences of Desktop/Browser events).

Dependencies: `TSK-201`, `TSK-203`

Priority: MEDIUM

Estimated Complexity: Medium

Acceptance Criteria: Successfully records a 3-step action list and replays it blindly.

Status: `TODO`

Suggested Sprint: Sprint 7

---

Phase 3: Intelligence

Focus: Connecting the cognitive LLM engines to the execution Capabilities via the Event Bus.

Epic 5: Cognitive Engines

Task ID: `TSK-301`

Title: Implement Context & Observation Engine

Description: A service that subscribes to Vision/Browser events, compresses the state (DOM/Screen), and formats it into an LLM-digestible prompt buffer.

Dependencies: `TSK-202`, `TSK-203`

Priority: HIGH

Estimated Complexity: High

Acceptance Criteria: Generates a unified JSON representation of the current OS state.

Status: `TODO`

Suggested Sprint: Sprint 8

Task ID: `TSK-302`

Title: Implement Primary Reasoning Planner

Description: The core AI service that takes User Intents (from Voice/Text) + Context Buffer, and outputs JSON tool-calls mapped to the active Capability Registry.

Dependencies: `TSK-301`, `TSK-105`

Priority: CRITICAL

Estimated Complexity: Very High

Acceptance Criteria: Planner accurately outputs a valid `DesktopCapability.Click` payload when asked to "Click the start button".

Status: `TODO`

Suggested Sprint: Sprint 8

Task ID: `TSK-303`

Title: Implement Reflection & Learning Loop

Description: An asynchronous evaluator that analyzes whether the Planner's previous action successfully changed the OS state as intended. Writes successful paths to the Memory Capability.

Dependencies: `TSK-302`, `TSK-205`

Priority: HIGH

Estimated Complexity: High

Acceptance Criteria: If an action fails, Planner automatically adjusts trajectory on the next tick without user intervention.

Status: `TODO`

Suggested Sprint: Sprint 9

---

Phase 4: Applications

Focus: The presentation layer directly facing the end-user.

Epic 6: Presentation Layer

Task ID: `TSK-401`

Title: Develop NOVA CLI Interface

Description: Create a rich terminal UI (using Textual or Rich) for developers to interact with the system without a heavy GUI.

Dependencies: `TSK-108`

Priority: HIGH

Estimated Complexity: Medium

Acceptance Criteria: User can type commands into terminal and view streamed Event Bus logs natively.

Status: `TODO`

Suggested Sprint: Sprint 10

Task ID: `TSK-402`

Title: Develop Desktop GUI (System Tray & Overlay)

Description: A lightweight desktop application (PyQt or Web-UI) that runs in the background, providing a transparent overlay for bounding boxes and a microphone hotkey.

Dependencies: `TSK-204`, `TSK-302`

Priority: MEDIUM

Estimated Complexity: High

Acceptance Criteria: User presses `Ctrl+Space` to wake NOVA, overlay displays visual feedback of AI perception.

Status: `TODO`

Suggested Sprint: Sprint 11

Task ID: `TSK-403`

Title: REST/WebSocket API & External Deployments

Description: Expose the Kernel Event Bus over authenticated WebSockets to allow future Mobile or Web apps to communicate with the local instance.

Dependencies: `TSK-107`

Priority: LOW

Estimated Complexity: Medium

Acceptance Criteria: External client successfully authenticates and triggers a macro remotely.

Status: `TODO`

Suggested Sprint: Sprint 12