Engineering Review Report

Project NOVA Engineering Assessment Milestone 001

---

| Field | Value |
| --- | --- |
| **Document ID** | NOVA-ERR-001 |
| **Version** | 1.0 |
| **Status** | `APPROVED` |
| **Author** | Antigravity (Lead Software Engineering Agent) |
| **Reviewer** | ChatGPT (Chief Architect) |
| **Approved By** | Praveen (Project Founder) |
| **Created** | 2026-06-28 |
| **Dependencies** | NOVA-SPEC-001 to NOVA-SPEC-010 |

---

Executive Summary

This document serves as the formal Engineering Review Report (Milestone 001) for Project NOVA. Following the stabilization of the repository structure and baseline architectural blueprints, this review analyzes the current documentation landscape against large-scale software industry standards. The report identifies 25 missing documents across 19 categories required before entering the production implementation phase, concluding with a prioritized engineering roadmap.

---

1. Documentation Quality Assessment

Current State:

Foundation & Product (NOVA-SPEC-001, 002): High quality. Clear personas, scope, and non-functional requirements are established.

Architecture (NOVA-SPEC-003, 010): Excellent conceptual framing. The new 4-Layer Operating Platform model provides a robust mental model. The Communication Framework introduces necessary decoupling.

AI Core & Capabilities (NOVA-SPEC-004 to 009): Strong abstract definitions.

Gap Analysis:

While the abstract architecture is sound, the repository entirely lacks implementation-level standards. There are no guidelines dictating how code is written, how dependencies are managed, how CI/CD pipelines run, or how security is mathematically enforced. Without these, development will fracture immediately.

---

2. Missing Engineering Documents

Engineering Manifesto

Suggested Name: Software Engineering Standards & Practices

Document ID: NOVA-ENG-001

Purpose: Define the cultural and technical rules of engineering for the project (Code review checklists, Branching strategies like GitFlow vs Trunk-Based, issue tracking conventions).

Dependencies: NOVA-SPEC-001

Priority: HIGH

Recommended Order: 1

---

3. Missing Architectural Specifications

Plugin Framework Specification

Suggested Name: Plugin & Extension Framework Specification

Document ID: NOVA-SPEC-013

Purpose: Define how third-party developers build capabilities that plug into the NOVA Kernel without modifying core source code.

Dependencies: NOVA-SPEC-009 (Kernel)

Priority: HIGH

Recommended Order: 4

Memory Architecture Specification

Suggested Name: Persistent Memory Architecture Specification

Document ID: NOVA-SPEC-014

Purpose: Define Vector DB schemas, context chunking, short-term vs long-term storage mechanisms, and PII anonymization.

Dependencies: NOVA-SPEC-004 (AI Core)

Priority: HIGH

Recommended Order: 5

Execution Pipeline Specification

Suggested Name: Execution Pipeline Specification

Document ID: NOVA-SPEC-015

Purpose: Define the step-by-step state machine from the Planner's intent output down to the Capability Router's OS execution, including the Observation Engine's feedback loop.

Dependencies: NOVA-SPEC-009, NOVA-SPEC-004

Priority: MEDIUM

Recommended Order: 6

---

4. Missing Engineering Standards

Source Control Standards

Suggested Name: Source Control & Branching Strategy

Document ID: NOVA-ENG-002

Purpose: Define commit message formats (e.g. Conventional Commits), PR templates, code owner rules, and merge approval requirements.

Dependencies: None

Priority: HIGH

Recommended Order: 2

---

5. Missing Capability Specifications

The 4-Layer Operating Platform model introduced new capabilities that have not been specified.

Terminal & Shell Capability

Suggested Name: Terminal Capability Specification

Document ID: NOVA-SPEC-016

Purpose: Define the API for NOVA to execute and read from background CLI environments securely.

Dependencies: NOVA-SPEC-003

Priority: MEDIUM

Recommended Order: 10

File System & Office Capability

Suggested Name: File System & Workspace Capability Specification

Document ID: NOVA-SPEC-017

Purpose: Define how NOVA traverses, reads, edits, and organizes local project directories and Office documents.

Dependencies: NOVA-SPEC-003

Priority: LOW

Recommended Order: 11

---

6. Missing Security Documentation

Core Security & Permission Policy

Suggested Name: Security Policy & Permissions Specification

Document ID: NOVA-SPEC-011

Purpose: Define the Permission Manager, Tokenized Sandboxing, and Secret Management (API keys). This prevents runaway AI behavior.

Dependencies: NOVA-SPEC-009 (Kernel)

Priority: CRITICAL

Recommended Order: 3

Threat Model

Suggested Name: System Threat Model & Risk Assessment

Document ID: NOVA-SEC-001

Purpose: Document attack vectors (e.g., Prompt Injection, unauthorized capability execution) and mitigations.

Dependencies: NOVA-SPEC-011

Priority: MEDIUM

Recommended Order: 15

---

7. Missing Testing Documentation

Testing Strategy

Suggested Name: Automated Testing & QA Specification

Document ID: NOVA-ENG-003

Purpose: Define required coverage thresholds, unit test patterns (PyTest), mocking strategies for capabilities, and E2E agent evaluation metrics.

Dependencies: NOVA-ENG-001

Priority: HIGH

Recommended Order: 7

---

8. Missing Deployment Documentation

Packaging & Release

Suggested Name: Deployment & Packaging Specification

Document ID: NOVA-SPEC-012

Purpose: Define how NOVA is compiled, packaged (Docker vs PyInstaller binaries), versioned, and distributed to end-users.

Dependencies: NOVA-SPEC-003

Priority: MEDIUM

Recommended Order: 17

---

9. Missing Developer Documentation

Onboarding Guide

Suggested Name: Developer Onboarding & Local Setup Guide

Document ID: NOVA-DEV-001

Purpose: A quick-start guide for new engineers to clone, configure Python virtual environments, install dependencies, and run the system locally.

Dependencies: None

Priority: HIGH

Recommended Order: 8

---

10. Missing API Documentation

System API Contracts

Suggested Name: API Schema & Interconnect Definitions

Document ID: NOVA-API-001

Purpose: Formal OpenAPI/JSON Schema definitions for the payloads passed across the `IEventBus` and remote WebSockets.

Dependencies: NOVA-SPEC-010

Priority: MEDIUM

Recommended Order: 16

---

11. Missing Diagrams

Network Topology Map: Missing visual mapping of how a multi-node distributed deployment would route traffic.

Database ERD: Missing Entity-Relationship Diagram for SQLite/Vector memory persistence.

Action: To be embedded within `NOVA-SPEC-014` (Memory) and `NOVA-SPEC-012` (Deployment).

---

12. Missing ADRs

We are missing Architecture Decision Records for crucial upcoming implementation choices:

NOVA-ADR-009: Concrete Event Bus Technology (asyncio vs Redis).

NOVA-ADR-010: Dependency Injection Framework (Manual vs dependency-injector).

NOVA-ADR-011: UI Framework for Presentation Layer (PyQt vs Electron vs Web UI).

Priority: MEDIUM (Draft concurrently with Milestone 2 implementation).

---

13. Missing Repository Standards

Structure & Linting

Suggested Name: Repository Linting & Directory Standards

Document ID: NOVA-ENG-004

Purpose: Define pre-commit hooks, Flake8/Black settings, and strict namespace directory policing.

Dependencies: NOVA-ENG-001

Priority: HIGH

Recommended Order: 9

---

14. Missing Coding Standards

Python Style Guide

Suggested Name: Python Core Coding Guidelines

Document ID: NOVA-ENG-005

Purpose: Mandate async/await paradigms, strict `typing` hints, exception hierarchy, and docstring formats (e.g. Google format).

Dependencies: None

Priority: HIGH

Recommended Order: 12

---

15. Missing CI/CD Standards

Pipeline Automation

Suggested Name: CI/CD Automation Standards

Document ID: NOVA-ENG-006

Purpose: Define GitHub Actions workflows for PR validation, automated testing, safety scans, and nightly builds.

Dependencies: NOVA-ENG-003 (Testing)

Priority: MEDIUM

Recommended Order: 18

---

16. Missing Plugin Standards

Plugin Manifest Schema

Suggested Name: Plugin Sandbox & Manifest Standards

Document ID: NOVA-ENG-007

Purpose: Define the exact `manifest.json` schema required to register a 3rd party capability, including required sandbox permissions.

Dependencies: NOVA-SPEC-013

Priority: LOW

Recommended Order: 19

---

17. Missing Provider Standards

Provider Abstraction Contracts

Suggested Name: Provider Interface Definitions

Document ID: NOVA-ENG-008

Purpose: Low-level specification of the abstract base classes for LLMs, OCR, and TTS/STT engines to guarantee swappability.

Dependencies: NOVA-SPEC-003, NOVA-ADR-005

Priority: HIGH

Recommended Order: 13

---

18. Missing Interface Specifications

Orchestration IDL

Suggested Name: Core Abstract Interface Definition Language (IDL)

Document ID: NOVA-ENG-009

Purpose: Centralize the raw Python Abstract Base Classes (ABCs) for `IKernel`, `ICapability`, `IEventBus`, `IPlanner` before coding begins.

Dependencies: NOVA-SPEC-009

Priority: CRITICAL

Recommended Order: 14

---

19. Missing Observability Specifications

Telemetry & Tracing

Suggested Name: Observability & Telemetry Specification

Document ID: NOVA-SPEC-018

Purpose: Define structured JSON logging, distributed correlation IDs, and Prometheus metrics exporting.

Dependencies: NOVA-SPEC-010

Priority: MEDIUM

Recommended Order: 20

---

20. Recommended Engineering Roadmap

Based on the missing documents above, here is the immediate implementation roadmap for completing the architectural phase before coding begins:

Phase 1: Core Orchestration Finalization

NOVA-ENG-001: Software Engineering Standards & Practices

NOVA-ENG-002: Source Control & Branching Strategy

NOVA-SPEC-011: Security Policy & Permissions Specification (Critical path for Kernel)

NOVA-SPEC-013: Plugin & Extension Framework Specification

NOVA-SPEC-014: Persistent Memory Architecture Specification

NOVA-SPEC-015: Execution Pipeline Specification

Phase 2: Engineering Guardrails

NOVA-ENG-003: Automated Testing & QA Specification

NOVA-DEV-001: Developer Onboarding & Local Setup Guide

NOVA-ENG-004: Repository Linting & Directory Standards

NOVA-SPEC-016: Terminal Capability Specification

NOVA-SPEC-017: File System Capability Specification

Phase 3: Pre-Implementation Standards

NOVA-ENG-005: Python Core Coding Guidelines

NOVA-ENG-008: Provider Interface Definitions

NOVA-ENG-009: Core Abstract Interface Definition Language (IDL)

NOVA-SEC-001: System Threat Model & Risk Assessment

NOVA-API-001: API Schema & Interconnect Definitions

Phase 4: Day-2 Operations Planning

NOVA-SPEC-012: Deployment & Packaging Specification

NOVA-ENG-006: CI/CD Automation Standards

NOVA-ENG-007: Plugin Sandbox & Manifest Standards

NOVA-SPEC-018: Observability & Telemetry Specification